# CMPE 492

Senior Design Project II *

Description: Testing document. Project implementation. Quality processes (verification and validation). Credit units: 3, ECTS Credit units: 8, Prerequisites: None.

## General:

All senior students are required to undertake a capstone design project during their final year. The project must have an innovative property – Innovation is considered as the creation of better or more effective products, systems, services, or technologies that have the potential to be accepted by markets, governments, and society.

Students continue the project they started in CMPE 491 course, with the same team. In this course, students refine a high-level design that they have produced at the end of CMPE 491 into a low-level design. Then, the students implement and test their design. The students deliver interim reports and make a presentation and demo of their project at the end of the semester. Jury members are determined by the project supervisor, and are the same members as CMPE 491 course by default.

Each group must prepare a web page for their project and make their reports available on this page. Each report should be typed in accordance with the guidelines and must be spell checked (!) and adopt a standard layout. The soft copy of each report must sent by email to the supervisor and the jury members, as well as the course coordinator (Gökçe Nur Yılmaz) and also uploaded to LMS, by their respective due dates.

## Low-Level Design Report: {Due: 11:59 pm, 6th week of the semester (1st Version) and 7th week of the semester (2nd Version))}

The high-level design produced at the end of CMPE 491 course is refined into the detailed low-level design document. Extent and validity of the design principles that were used to carry out this phase of the project must be explained in detail. Also, creativity, that is the extent to which the team developed a novel solution to the design problem while still achieving a functional design, at the low-level design phase, must be clear. In addition, engineering standards made use of during design need to be mentioned. The report must be available on the web page of the project.

- This course description is based on Bilkent University’s CS492 course description.

Important Note: There can be many different ways in which to organize a low-level design document; the key point is being able to convey the low- level model, considering all details, produced as a result of the design as clearly and completely as possible. The following paragraphs apply to object-oriented software-oriented projects; for other types of projects, the tasks are somewhat different, and the contents of the report must be decided in consultation with the project advisor.

During analysis, we described the purpose of the system. This results in the identification of application objects that represent user concepts. In system design, we described the system in terms of its architecture, such as its subsystem decomposition, its global control flow, and its persistency management. During system design, we also define the hardware/software platform on which we build the system. This results in the selection of off-the- shelf components that provide a higher level of abstraction than the hardware.

Now, through object design, we close the gap between the application objects and the off-the-shelf components by identifying additional solution objects and refining existing objects. This step includes identifying new solution objects, adjusting off-the-shelf components, and precisely specifying each subsystem interface and class. Note that the identification of existing patterns (design patterns) and components is central to the object design process.

One example organization of this report is as follows:

  - Introduction

    - Object design trade-offs

    - Interface documentation guidelines

    - Engineering standards (e.g., UML and IEEE)

    - Definitions, acronyms, and abbreviations

  - Packages

  - Class Interfaces

    - Component 1 ….

    - Component 2 …

…

  - Glossary

  - References

Helpful material:

- ACM Code of Ethics and Professional Conduct

- Object-Oriented Software Engineering, Using UML, Patterns, and Java, 2nd Edition, by Bernd Bruegge and Allen H. Dutoit, Prentice-Hall, 2004, ISBN: 0-13- 047110-0.

The report must be submitted to LMS in pdf form before the deadline. The report must also be emailed to the supervisor, the jury members and the course

coordinator (Gökçe Nur Yılmaz) in pdf form and made available publicly on the project web site before the deadline.

## Test Plan Report: {Due: 11:59 pm, 9th week of the semester}

The test plan describes the scope, approach, resources, and schedule of the testing activities for the system. The goal of the Test Plan is to identify the items being tested, the features to be tested, the testing tasks to be performed, the personnel responsible for each task, and the risks associated with the test plan.

The report should contain descriptions on the features to be tested, testing methodology (including unit testing, system and integration testing, performance testing, user acceptance testing, beta testing, etc.), test environment, test schedule, control procedures, schedules, roles and responsibilities, risks, etc. Each test case should be labeled with a test id.

The report must be submitted to LMS in pdf form before the deadline. The report must also be emailed to the supervisor, the jury members and the course coordinator (Gökçe Nur Yılmaz) in pdf form and made available publicly on the project web site before the deadline.

## Final Report: {Due: 11:59 pm, 14th week of the semester}

The final report is the culmination of the project. The final architecture and design of your system as well as the final status of the project is presented in this report. The report must explain the impact of engineering solutions, developed in a project, in a global, economic, environmental, and societal context. Similarly, the report must include a section that discusses the contemporary issues related with the topic of the project. The new tools and technologies used during the course must be explained in a section. Use of library resources and Internet resources to find background information including similar design, component information, and basic engineering principles must be given.

The report must also contain a section on the test results, based on the test plan document. For each test case, the report should contain a brief description of the test, and whether the test passed/failed. The section must end with an assessment of the tests (e.g. statistics about failed tests, discussion of bugs and potential enhancements for the future).

The students should also write the Github page URLs of their project to the report.

The report must be submitted to LMS in pdf form before the deadline. The report must also be emailed to the supervisor, the jury members and the course coordinator (Gökçe Nur Yılmaz) in pdf form and made available publicly on the project web site before the deadline.

The hardcopy version of the report is to be accompanied by the software/hardware system itself (software and data in a DVD-ROM), along with a User's Manual including installation instructions.

## Presentation and Demo: {15th week of the semester}

Students are to present their work at the end of the semester. They are required to turn up on time and be properly prepared. Each team will record 25 minutes for their presentations, and each group member is expected to make a part of the presentation. The recorded videos will be uploaded to associated part of LMS. It is strongly suggested that team members practice their talk at least a couple of times beforehand, to ensure they can get the major points across in the given time.  Presentations will be recorded. In addition, the projects will be presented as posters at the "Genç Beyinler Yeni Fikirler" (Young Minds New Ideas) Project Competition, organized at TED University on May 15.

## Return of materials {Due: presentation day, 15th week of the semester}

Students are required to return all materials which they may have borrowed from their supervisor, including books, research papers, notes, software, etc. to the final project presentation. Additionally, the supervisor may require copies of any software (in source code and executable form) that was developed as part of the project to be handed in at the same time.

Failure to return materials may mean that graduation is delayed!

## Backlog: {Check table below for deadlines}

The project team must prepare a TODO / backlog document, update it through the semester, and make versions available at the project web site. The supervisors will evaluate each version of the backlog to ensure that the project progresses smoothly. The backlog document should be made available on the project web site by the given due date.

There is no specific requirement for a backlog template, but an example is given below:

| 5t arus 5t ay go inrs Ass igned I a 5prinI |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint 1 | Wo | Wo | High | In Progress | 24 | Wo |
| Ta*C1 | 7es | 7es | Medium | Compl ete |  | 7es |
| Ta*C2 | 7es | 7es | Medium | Compl ete | 16 | 7es |
| Ta*C3 | 7es | 7es | Medium | Compl ete |  | 7es |
| Sprint 2 | Yes | Yes | IVledium | In Progress | 96 | Yes |
| Task 4 | 7es | 7es | Low | Compl ete | 32 | 7es |
| Task 5 | 7es | 7es | Low | Compl ete | 48 | 7es |
| Tak 6 | No | No | Medium | Not Started | 16 | No |
| Spnnt 3 | Yes | Wo | IVledium | In Progress | 32 | Wo |
| Task 7 | 7es | No | Low | In Progress |  | No |
| Tak 8 | No | 7es | Medium | In Progress |  | No |
| Ta*C9 | 7es | No | Medium | In Progress | 16 | No |
|  | Yes | Yes | IVledium | In Progress |  | Yes |
|  | 7es | No | Low | In Progress | 32 | No |
|  | 7es | 7es | Low | Compl ete | 32 | 7es |
|  | 7es | 7es | Medium | Compl ete |  | 7es |
|  | Wo | Wo | Low | Not Started |  | Wo |
|  | No | No | Low | Not Started |  | No |
| Tk 14 | No | No | Low | Not Started |  | No |
| Task 15 | No | No | Low | Not Started |  | No |

## Grading

The grades will be assigned according to the following table:

a. Low-Level Design Report	20

b. Quality of Final Demonstration	30

e. Performance Weekly Meeting & Quality of TODO / Backlog	10

c. Oral Presentation	20

d. Quality of Reports & Web Site	20

The letter grades will be assigned according to the following table:

Range	Grade

85-89	BA

90-100	AA

75-79	CB

80-84	BB

60-69	DC

70-74	CC

50-59	DD

0-49	F

## Details for 2025-2026 Spring Semester

(all deadlines are by 11:59 pm by the due date, unless otherwise specified)

| W | Deadline | Del. No | Deliverables |
| --- | --- | --- | --- |
| 1 | 20.03 | D1 D2 | Low-Level Design Report – in pdf form submitted to Moodle and sent to each jury member and the course coordinator. TODO / Backlog |
| 2 | 27.03 | D3 D4 | Low-Level Design Report, second version (Updated design, based on the supervisor’s feedback) - in pdf form submitted to LMS and sent to each jury member and the course coordinator. TODO / Backlog Document |
| 3 | 10.04 | D4 D5 | Test Plan –in pdf form submitted to LMS and sent to each jury member and the course coordinator. TODO / Backlog Document |
| 4 | 15.05 | D6 D7 | Final Report – in pdf form submitted to LMS and sent to each jury member and the course coordinator. TODO / Backlog Document |
| 5 | TBA | D8 | Presentation and Demo – 25 minutes for presentation, demo and Q&A. Return of materials – all materials (presentation, demo, videos, executables and source code) should be delivered in LMS. |

TED University

CMPE 492 Senior Design Project II Grade Form

## Title of the Project:

Group Grades:

|  | Supervisor | Jury Member 1 | Jury Member 2 | Average |
| --- | --- | --- | --- | --- |
| LOW-LEVEL DESIGN a. Low-level architecture: Extent and validity of design principles used to carry out project, incl. engineering standards (out of 15) |  |  |  |  |
| LOW-LEVEL DESIGN b. Creativity, extent to which team developed a novel solution to design problem while still achieving functionality (out of 5) |  |  |  |  |
| IMPLEMENTATION c. Use of new tools and technologies (out of 5) |  |  |  |  |
| d. Extent to which the system has been successfully implemented with respect to analysis and design model (out of 20) |  |  |  |  |
| FINAL REPORT e. Explanation of the impact of engineering solutions, developed in a project, in economic, environmental, and societal context (out of 5) |  |  |  |  |
| FINAL REPORT f. Discussion on contemporary issues related with the area of the project (out of 5) |  |  |  |  |
| FINAL REPORT g. Use of library resources and Internet resources to find background information (e.g. similar design, components, engineering principles, lifelong learning (out of 5) |  |  |  |  |
| LOW-LEVEL DESIGN AND FINAL REPORTS h. Evaluation of the reports, including use of language, format, organization, appropriate writing style, grammar, citations (out of 5) |  |  |  |  |
| PRESENTATION AND DEMO i. Overall evaluation of presentation and demo, incl. quality of visual aids, prepared- |  |  |  |  |

| ness, eye contact, speaking style, audience engagement, and time limits (out of 5) |  |  |  |  |
| --- | --- | --- | --- | --- |
| PRESENTATION AND DEMO j. Quality of responses to questions/comments in terms of expression of ideas, fluency, language and interview strategies (out of 5) |  |  |  |  |

Individual Grades (by the supervisor):

| Student Name: Student ID: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| k. Participation in the Project (out of 20). If the grade is below 8, the letter grade is F. |  |  |  |  |  |
| l. Avg. Peer Grades (out of 5) If the grade is below or equal to 2, the letter grade is F. |  |  |  |  |  |
| Total Grade (out of 100) Sum of (a)-(l) |  |  |  |  |  |
| Letter Grade (AA to F) |  |  |  |  |  |

|  | Name | Signature |
| --- | --- | --- |
| Supervisor |  |  |
| Jury member 1 |  |  |
| Jury member 2 |  |  |